# Samuel Dirr
September 9, 2026
CSD 370 - Module 7.3 Assignment
Change Control and Configuration Management Process

### I. Introduction

A. Background of Mesusa Corporation
B. Moira Bennie’s request for a dedicated process
C. Purpose and scope of the report
D. Importance of controlling changes throughout secure software development

### II. Change Control

A. Definition and purpose of change control
B. Types of changes

- Standard changes

- Normal changes

- Emergency changes

C. Proposed change-control workflow

- Submit and document a change request

- Assign a unique tracking number

- Analyze technical, security, financial, and operational effects

- Determine the change’s priority and risk level

- Approve, reject, or return the request for additional information

- Develop an implementation, testing, rollback, and communication plan

- Test the proposed change in a controlled environment

- Implement the approved change

- Validate the results

- Document and formally close the request

D. Required records and documentation
E. Roles and approval authority

### III. Configuration Management

A. Definition and purpose of configuration management
B. Identification of configuration items

- Source code

- Software dependencies

- Requirements and design documents

- Test plans, test cases, and test data

- Build and deployment scripts

- System and security settings

- Hardware, software, and network components

C. Establishment of secure baseline configurations
D. Version control and status tracking
E. Configuration audits and continuous monitoring
F. Protection against unauthorized configuration changes
G. Tools such as Git, configuration-management databases, automated deployment systems, and infrastructure-as-code platforms

### IV. Relationship Between the Processes

A. Configuration management as the broader system for identifying, tracking, and protecting configuration items
B. Change control as the approval and oversight process for modifying those items
C. How approved changes create updated configuration baselines
D. Importance of traceability from the original request through implementation
E. Shared goals of security, accountability, consistency, and system stability

### V. Benefits and Drawbacks

A. Benefits

- Prevention of unauthorized or untested changes

- Improved security and system stability

- Better accountability and traceability

- Faster recovery through documented rollback procedures

- Consistent configurations across environments

- Easier auditing and regulatory compliance

- Improved communication between technical and business teams

- Reduced configuration drift

B. Drawbacks

- Additional time required for reviews and approvals

- Administrative and documentation workload

- Cost of tools, training, and personnel

- Possible delays when emergency changes are needed

- Risk of creating an overly complicated process

- Resistance from employees who view the process as restrictive

C. Balancing formal control with development efficiency

### VI. Recommended Process for MeCo

A. Assign a permanent change and configuration manager or process owner
B. Create a cross-functional Change Control Board

- Process owner or chairperson

- Senior developer

- Security representative

- Operations or system-administration representative

- Quality-assurance representative

- Business owner as needed

C. Use permanent core members with additional specialists invited when required
D. Avoid placing the entire responsibility on one employee
E. Establish written policies, roles, approval thresholds, and separation of duties
F. Create an accelerated but documented emergency-change procedure
G. Use integrated tools for requests, source control, testing, deployment, and configuration records
H. Require security-impact analysis, testing, rollback plans, and final validation
I. Train employees on the process
J. Measure approval time, failed changes, emergency changes, rollbacks, and unauthorized changes
K. Review and improve the process regularly

### VII. Activities During the Secure Development Lifecycle

A. Planning and requirements phase

- Establish configuration-management and change-control plans

- Identify roles, approval authority, and documentation requirements

- Define security, legal, and business requirements

- Select tools and repositories

B. Design phase

- Place architecture and design documents under version control

- Establish initial baselines

- Review proposed design changes for security effects

- Update threat models when designs change

C. Development phase

- Control source code and dependencies

- Require approved branches, peer review, and documented commits

- Track changes back to requirements or approved requests

- Use automated security and quality checks

D. Testing phase

- Maintain versions of test plans, test cases, and test data

- Verify that only approved builds enter testing

- Perform security and regression testing after changes

- Record defects and test results

E. Release and deployment phase

- Approve release packages

- Confirm that the release matches the authorized baseline

- Prepare backup and rollback procedures

- Record deployed versions and configurations

- Prevent unauthorized production changes

F. Operations and maintenance phase

- Monitor systems for configuration drift

- Process patches, upgrades, and vulnerability corrections

- Review security effects before implementation

- Audit configuration and change records

- Use the emergency-change process when necessary

G. Retirement phase

- Approve system decommissioning

- Archive required configuration and change records

- Remove credentials, accounts, integrations, and network access

- Securely retain or destroy data

- Update inventories and configuration records

### VIII. Planned Graphics

A. Change-control workflow diagram

Request → Analyze → Approve → Test → Implement → Validate → Close

B. Secure development lifecycle table showing the change-control and configuration-management activities performed during each phase

### IX. Conclusion

A. Summary of the importance of both processes
B. Recommended combination of formal oversight and automation
C. Expected effect on MeCo’s security, reliability, and accountability

# AI Use Disclosure
Grammarly AI was used to review grammar, clarity, and sentence structure. OpenAI Codex was used to help organize the checklist, research testing tools, and revise the explanations. The final content was reviewed and approved by the author.

# References

Conklin, W. A., & Shoemaker, D. P. (2022). CSSLP Certified Secure Software Lifecycle Professional All-in-One Exam Guide (3rd ed.). McGraw Hill.

Johnson, A., Dempsey, K. L., Ross, R. S., Gupta, S., & Bailey, D. (2019). Guide for security-focused configuration management of information systems (NIST Special Publication 800-128). National Institute of Standards and Technology. https://doi.org/10.6028/NIST.SP.800-128

National Institute of Standards and Technology. (2020). Security and privacy controls for information systems and organizations (NIST Special Publication 800-53, Revision 5). https://doi.org/10.6028/NIST.SP.800-53r5

National Institute of Standards and Technology. (2022). Secure Software Development Framework (SSDF) version 1.1: Recommendations for mitigating the risk of software vulnerabilities (NIST Special Publication 800-218). https://doi.org/10.6028/NIST.SP.800-218

National Institute of Standards and Technology. (2024). Strategies for the integration of software supply chain security in DevSecOps CI/CD pipelines (NIST Special Publication 800-204D). https://doi.org/10.6028/NIST.SP.800-204D